## Slide 1
Preparation
Development
Trial & Error
Implementation
AUTO E-DEKIDAKA
Background
Low data accuracy and muda process due to two human manual input
Flow Before
Progress
Total Man Hours per Leader = 10’
Flow Target
Jul W3 - Aug W5
Sep W1 - Sep W2
Sep W3 - Sep W4
Concept Auto E-Dekidaka
Software Installation & Device
Database & Website Design
Login system & roles
Jul W1 - Jul W2
The progress is 46%, on schedule
Current Issues
Chart: 
 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1 | 1
MP CONTROL | 0.70612 | 0.29388
Create Main Dashboard
Export Features, excel, csv, pdf , and print
Combine Table
Take Output from Stock in
Total Man Hours per Leader = 35’
Crash New Program with existing program to take data qty (Stock In)
Triger in line without IoT Dashboard
Need data correctly for get data accuracy
Detail Dashboard
Double input to excel
Laporan Produksi Harian
looks at the machine Panel / Monitor
Manual Written on 2 check sheet
Dekidaka
Monitor
Panel
Hourly Announcement
Feature
Report Dekidaka in files
Control & history Dekidaka
Next
Get data losstime from IoT Dashboard
Take Output
Scan Finish Good
CT, OR, TT, Kousu, Target
Formula
AUTO
Leader manually input on E-Dekidaka (only : losstime & Working Time)
E-DEKIDAKA
Integrated with POLICEMENT, MILOS, STOCKIN, IoT Dashboard, MP Control
MUDA Process